🍬 Murad Sweets

Backend Implementation Plan

FastAPI  ·  PostgreSQL  ·  SQLAlchemy 2.x  ·  Alembic  ·  Pydantic v2

| Phase 1: MVP | Phase 2: Admin | Phase 3: Customize | Phase 4: Payments |
| --- | --- | --- | --- |

# 1. Goal

Make the current frontend functional with a simple but scalable Python FastAPI backend. The backend will become the single source of truth for all business-critical data and logic.

## Backend Responsibilities

| Domain | Owned By Backend |
| --- | --- |
| Product Catalog | All products, categories, images, options |
| Pricing | Source of truth — never trust client prices |
| Availability | In-stock flags, preorder rules, lead times |
| Cart Validation | Totals, fees, delivery zones, minimums |
| Checkout / Orders | Creation, persistence, status lifecycle |
| Confirmation | Order lookup by order number (not localStorage) |
| Contact Inquiries | Persistent inquiry records and admin status |
| Admin Workflows | Auth, order management, catalog edits |

Current State Products, prices, checkout flow, and confirmation pages are all currently browser-owned (Zustand + localStorage). This plan migrates each responsibility to the FastAPI backend.

# 2. System Architecture

The frontend and backend are kept strictly separate, communicating over a versioned HTTP JSON API.

| Next.js Frontend | → | FastAPI Backend |  |
| --- | --- | --- | --- |
| React / Zustand / Tailwind |  | Python / SQLAlchemy / Alembic |  |
|  |  | ↓ |  |
|  |  | PostgreSQL |  |
|  |  | Relational DB / Alembic migrations |  |

## Technology Stack

| Layer | Technology |
| --- | --- |
| API Framework | FastAPI (Python) |
| Database | PostgreSQL |
| ORM | SQLAlchemy 2.x with async support |
| Migrations | Alembic |
| Validation | Pydantic v2 |
| Server | Uvicorn (ASGI) |
| Auth | JWT — admin routes only |
| Future: Payments | Stripe (PaymentIntent + Webhooks) |
| Future: Queues | Celery / RQ for async notifications |

# 3. Database Schema

All monetary values stored in cents. Slugs, order numbers, customer email, and delivery ZIPs are indexed.

### categories

| Field | Notes |
| --- | --- |
| id | UUID primary key |
| slug | URL-safe identifier (indexed) |
| name | Display name |
| description |  |
| sort_order | Integer for display ordering |
| is_active | Boolean — filter inactive from public API |
| created_at / updated_at | Timestamps |

### products

| Field | Notes |
| --- | --- |
| id | UUID primary key |
| category_id | FK → categories |
| slug | Indexed; used by frontend routing |
| name |  |
| description |  |
| base_price_cents | Integer — source of truth for pricing |
| currency | Default "USD" |
| unit_label | e.g. "box", "lb", "piece" |
| product_type | standard ¦ custom_box ¦ selection_item |
| min_quantity | Enforced by backend validation |
| max_quantity |  |
| is_active |  |
| is_in_stock |  |
| preorder_only | Requires advance scheduling |
| prep_time_hours | Lead time for preorder validation |
| metadata | JSONB — flexible UI details |

### product_options

| Field | Notes |
| --- | --- |
| id | e.g. 3-piece box, 6-piece box, small party tray |
| product_id | FK → products |
| slug |  |
| name |  |
| price_cents | Option-level price override |
| selection_count | How many sweets the customer selects |
| is_active |  |
| metadata | JSONB |

### custom_box_rules

| Field | Notes |
| --- | --- |
| id |  |
| option_id | FK → product_options |
| allowed_category_id | Which category sweets can be selected from |
| exact_selection_count | Must equal selection_count on the option |
| allow_duplicates | Boolean |

### orders

| Field | Notes |
| --- | --- |
| id | UUID |
| order_number | e.g. "MS-100001" (indexed) |
| customer_id | FK → customers |
| status | See Order Status Lifecycle diagram below |
| fulfillment_type | pickup ¦ delivery |
| scheduled_date |  |
| scheduled_slot | e.g. "Morning", "Afternoon" |
| subtotal_cents |  |
| delivery_fee_cents |  |
| tax_cents |  |
| total_cents | Always recalculated server-side |
| payment_method | cod ¦ zelle ¦ venmo ¦ stripe |
| payment_status | pending ¦ paid ¦ refunded |
| notes / admin_notes |  |

### order_items

| Field | Notes |
| --- | --- |
| id |  |
| order_id | FK → orders |
| product_id | FK → products (soft reference) |
| option_id | FK → product_options (nullable) |
| name_snapshot | Captured at order time — immune to catalog changes |
| unit_price_cents | Snapshot price |
| quantity |  |
| line_total_cents | unit_price × quantity |
| selections | JSONB — mix-and-match sweet selections |

## Order Status Lifecycle

| pending | confirmed | preparing | ready | out_for_delivery | completed |
| --- | --- | --- | --- | --- | --- |
| → | → | → | → | → |  |

cancelled (can transition from any active state)

# 4. API Endpoints

All routes are prefixed with /api/v1. Public endpoints require no authentication. Admin endpoints require a valid JWT bearer token.

## Public Catalog

| Method | Path | Description |
| --- | --- | --- |
| GET | /categories | List all active product categories |
| GET | /products | List products — filter by category, q, active |
| GET | /products/{slug} | Product detail by URL slug |
| GET | /collections/{cat_slug} | Products for a category page |
| GET | /store/settings | Pickup info, slots, payment methods, contact |

## Cart & Orders

| Method | Path | Description |
| --- | --- | --- |
| POST | /cart/quote | Calculate trusted totals before checkout |
| POST | /orders | Create order — recalculates all prices from DB |
| GET | /orders/{order_number} | Order lookup (replaces localStorage on confirm) |
| POST | /contact-inquiries | Submit a contact form inquiry |

## Admin (JWT Protected)

| Method | Path | Description |
| --- | --- | --- |
| POST | /admin/auth/login | Obtain JWT access token |
| GET | /admin/orders | Paginated order list |
| GET | /admin/orders/{order_number} | Order detail with items |
| PATCH | /admin/orders/{order_number}/status | Advance order through lifecycle |
| PATCH | /admin/orders/{order_number}/notes | Add admin notes |
| GET | /admin/contact-inquiries | List all inquiries |
| PATCH | /admin/contact-inquiries/{id} | Update inquiry status |

Phase 3+ Admin Endpoints POST /admin/products · PATCH /admin/products/{id} · PATCH /admin/products/{id}/availability · POST /admin/product-options · PATCH /admin/settings/{key}

# 5. Backend Validation Rules

The backend enforces all of the following on every order creation and cart quote. Client-submitted prices are never used.

| Category | Rules Enforced |
| --- | --- |
| Product | Exists, is active, and is in stock |
| Quantity | Within min / max bounds per product |
| Custom Box | Selection count matches option rule; selections from allowed category; duplicate rule respected |
| Delivery | Address required; ZIP is in delivery_zones; minimum order met |
| Scheduling | Date and slot are valid; preorder lead time respected |
| Payment | Method is enabled in store settings |
| Pricing | All totals computed server-side from database prices |

# 6. Project Structure

murad-sweets-backend/

├── app/

│   ├── main.py

│   ├── core/

│   │   ├── config.py

│   │   └── security.py

│   ├── db/

│   │   ├── base.py

│   │   └── session.py

│   ├── models/

│   │   ├── category.py

│   │   ├── product.py

│   │   ├── order.py

│   │   ├── customer.py

│   │   ├── inquiry.py

│   │   └── admin_user.py

│   ├── schemas/

│   │   ├── catalog.py

│   │   ├── cart.py

│   │   ├── orders.py

│   │   ├── inquiries.py

│   │   └── admin.py

│   ├── api/v1/

│   │   ├── router.py

│   │   ├── catalog.py

│   │   ├── cart.py

│   │   ├── orders.py

│   │   ├── inquiries.py

│   │   └── admin.py

│   └── services/

│       ├── pricing.py

│       ├── order_numbers.py

│       ├── scheduling.py

│       ├── notifications.py

│       └── payments.py

├── seed/

│   └── seed_catalog.py

├── alembic.ini

├── pyproject.toml

└── .env.example

## Environment Variables

| Variable | Purpose |
| --- | --- |
| DATABASE_URL | PostgreSQL connection string |
| APP_ENV | development ¦ production |
| FRONTEND_ORIGIN | CORS allowed origin |
| JWT_SECRET | Must be rotated before production |
| JWT_ALGORITHM | HS256 (default) |
| ACCESS_TOKEN_EXPIRE_MINUTES | 720 (12 hours) |
| SMTP_HOST / PORT / USER / PASS | Email notification settings |
| OWNER_NOTIFICATION_EMAIL | Admin alert email address |
| STRIPE_SECRET_KEY | Phase 4 — Stripe integration |
| STRIPE_WEBHOOK_SECRET | Phase 4 — Webhook verification |

# 7. Frontend Integration Plan

Replace the following static data sources and mock behaviors with real API calls in order of priority.

| # | Files to Update | Replace With | API Call |
| --- | --- | --- | --- |
| 1 | app/menu/page.tsx components/CollectionModal.tsx components/MixMatchModal.tsx | Static product imports (products.ts) | GET /api/v1/products |
| 2 | app/menu/[slug]/page.tsx components/SpecialtyModal.tsx components/PithaModal.tsx components/PartyTrayModal.tsx | Modal-local product arrays | GET /api/v1/products/{slug} |
| 3 | app/checkout/page.tsx | Cart totals from Zustand | POST /api/v1/cart/quote |
| 4 | app/checkout/page.tsx | setTimeout + localStorage order | POST /api/v1/orders |
| 5 | app/confirmation/page.tsx | localStorage order lookup | GET /api/v1/orders/{order_number} |
| 6 | app/contact/page.tsx | Simulated form submission | POST /api/v1/contact-inquiries |

# 8. Build Phases

Work is divided into four phases. Phase 1 is the minimum viable backend needed to connect the existing frontend.

| Phase 1 MVP |  | FastAPI scaffold |
| --- | --- | --- |
|  |  | Postgres schema + Alembic |
|  |  | Seed catalog from frontend data |
|  |  | Catalog, Cart, Order, Contact APIs |
|  |  | Connect frontend to backend |

| Phase 2 Admin Basics |  | Admin login (JWT) |
| --- | --- | --- |
|  |  | Order list / detail / status |
|  |  | Admin notes |
|  |  | Inquiry list / status |
|  |  | Product availability toggle |

| Phase 3 Customization |  | Product editor |
| --- | --- | --- |
|  |  | Price editor |
|  |  | Delivery zone editor |
|  |  | Schedule editor |
|  |  | Store settings editor |

| Phase 4 Payments & Notifications |  | Stripe PaymentIntent |
| --- | --- | --- |
|  |  | Stripe webhook |
|  |  | Customer confirmation email |
|  |  | Owner order notification |
|  |  | Optional SMS/WhatsApp |

# 9. Payment Approach

## MVP (Phases 1–3): Offline Methods

- Cash on Delivery (COD)

- Zelle

- Venmo

Do not collect or transmit raw card details at any point.

## Phase 4: Stripe

| 1 | Backend creates a PaymentIntent via Stripe API. |
| --- | --- |
| 2 | Frontend uses Stripe Elements — card data goes directly to Stripe, never to FastAPI. |
| 3 | Stripe sends webhook event to /stripe/webhook endpoint on backend. |
| 4 | Backend verifies webhook signature and updates payment_status on the order. |

# 10. MVP Defaults & Guardrails

| Decision | Rationale |
| --- | --- |
| No customer accounts | Simplifies MVP; customers identified by email per order |
| No tax calculation | Can be added in Phase 3 via business_settings key |
| Flat delivery fee | Per-ZIP fee in delivery_zones; no complex zone math |
| Orders start as pending | Admin confirms manually — safe default for new store |
| Store money as cents | Eliminates floating-point rounding errors entirely |
| Snapshot prices on order | Order history immune to future price/name changes |
| No advanced inventory | is_in_stock boolean toggle is sufficient for MVP |

Key Architectural Principle The backend is always the source of truth for prices and totals. POST /orders recalculates everything from the database, ignoring any prices submitted by the client.